Seller Portal Development – Complete Stepwise Flow

Phase 1 — Project Foundation

Developer सबसे पहले basic system तैयार करे:

1. User & Authentication

- Seller Registration

- Login / Logout

- Mobile OTP

- Email verification

- Forgot Password

- Change Password

- Session Management

- Role-based access

2. Seller Profile

- Seller Name

- Business Name

- Mobile

- Email

- PAN

- GSTIN

- Business Type

- Pickup Address

- Return Address

- Bank Account

- IFSC

- Account verification status

- Profile completion percentage

Phase 2 — Seller Dashboard

Login के बाद seller को मुख्य dashboard दिखाई दे।

Dashboard में:

- Total Orders

- Pending Orders

- Processing Orders

- Shipped Orders

- Delivered Orders

- Cancelled Orders

- Return Orders

- RTO Orders

- Total Sales

- Pending Settlement

- Available Balance

- Advertisement Spend

- Product Count

- Low Stock Products

Dashboard Reports

- Today's Sales

- Weekly Sales

- Monthly Sales

- Order Graph

- Sales Graph

- Return/RTO Graph

- Profit/Revenue Summary

Phase 3 — Product Management

यह seller portal का मुख्य module होगा।

Product Section

Developer निम्न features बनाए:

- Add Product

- Edit Product

- Delete/Deactivate Product

- Product Search

- Product Filter

- Product Status

Product Information

हर product में:

- Product ID

- SKU

- Product Name

- Category

- Subcategory

- Brand

- Description

- Material

- Colour

- Size

- Weight

- Dimensions

- Images

- Video, यदि आवश्यक हो

- Selling Price

- MRP

- Stock

- Tax/GST

- Product Status

Phase 4 — Category Management

Admin side से:

- Main Category

- Subcategory

- Child Category

- Category Image

- Category Status

- Category Attributes

उदाहरण:

Fashion → Women → Saree

Category के अनुसार अलग-अलग product fields/attributes दिखाई जाएं।

Phase 5 — Catalog Management

Seller के लिए:

- Create Catalog

- Add Products to Catalog

- Upload Images

- Edit Catalog

- Submit for Approval

- Draft Catalog

- Approved Catalog

- Rejected Catalog

- Live Catalog

- Deactivate Catalog

Catalog Approval

System में status रखें:

Draft → Submitted → Under Review → Approved → Live

या

Submitted → Rejected → Correction → Resubmit

Admin rejection का reason भी दिखाई दे।

Phase 6 — Bulk Product Upload

बड़े sellers के लिए:

- Excel/CSV Template Download

- Bulk Product Upload

- Bulk Image Upload

- Data Validation

- Error Report

- Successful Upload Report

- Bulk Price Update

- Bulk Stock Update

- Bulk Product Update

Example:

1000 Products Upload → System Validation → Error Products अलग → Valid Products Process

Phase 7 — Inventory Management

Seller अपने stock को manage कर सके।

Inventory Features

- Available Stock

- Reserved Stock

- Sold Stock

- Returned Stock

- Damaged Stock

- RTO Stock

- Low Stock Alert

- Out of Stock

- Stock Adjustment

Stock Flow

Opening Stock
↓
Order Received
↓
Stock Reserved
↓
Order Dispatched
↓
Stock Deducted
↓
Return/RTO
↓
Stock Updated

Phase 8 — Order Management

यह सबसे महत्वपूर्ण module है।

Order Status

Developer standardized order status बनाए:

New

↓

Accepted

↓

Processing

↓

Ready to Ship

↓

Shipped

↓

In Transit

↓

Delivered

या

Cancelled

या

Return

या

RTO

Order Details

हर order में:

- Order ID

- Order Date

- Seller ID

- Customer ID

- Product

- SKU

- Quantity

- Price

- Discount

- Tax

- Shipping

- Total Amount

- Payment Status

- Order Status

- Shipping Address

- Billing Address

- Courier

- Tracking Number

Phase 9 — Packaging & Shipping

Developer को shipping module अलग बनाना चाहिए।

Features

- Shipping Label

- Invoice

- Packing Slip

- Manifest

- Shipment Creation

- Courier Assignment

- Tracking Number

- Pickup Request

- Pickup Status

- Dispatch Confirmation

Shipping Flow

Order

↓

Packing

↓

Label Generate

↓

Shipment Create

↓

Pickup Request

↓

Courier Pickup

↓

In Transit

↓

Delivered

Phase 10 — Courier/Logistics Management

Admin side से courier partners manage किए जाएं।

Courier Management

- Courier Name

- Serviceable PIN Codes

- Weight Limits

- Shipping Charges

- COD Availability

- Pickup Availability

- Tracking API

- Delivery SLA

- RTO Charges

third-party courier API integrate करनी है developer शुरुआत से API integration layer बनाए।

Phase 11 — Return & RTO Management

Customer Return

- Return Request

- Return Reason

- Return Approval

- Pickup

- Return Received

- Product Inspection

- Refund/Adjustment

- Return Completed

RTO

- RTO Initiated

- RTO In Transit

- RTO Received

- Product Inspection

- Inventory Adjustment

- Settlement Adjustment

Dispute/Claim

Seller:

- Claim Raise

- Reason

- Photos/Videos Upload

- Documents Upload

- Claim Status

- Admin Decision

- Approved/Rejected

- Claim Amount

Phase 12 — Payment & Settlement

Seller को financial dashboard दिया जाए।

Payment Section

- Total Sales

- Delivered Sales

- Pending Settlement

- Paid Settlement

- Refund

- Return Adjustment

- RTO Adjustment

- Shipping Charges

- Platform Charges

- Tax

- Other Adjustments

- Final Payable Amount

Settlement Status

Pending

→ Processing

→ Settled

→ Paid

Settlement Report

Seller:

- Date

- Order ID

- Gross Amount

- Deductions

- Net Amount

- Settlement ID

- Payment Date

- Bank Reference

देख सके।

Phase 13 — Advertisement System

Seller products को promote करने के लिए:

Seller Side

- Create Campaign

- Select Product

- Daily Budget

- Total Budget

- Campaign Duration

- Start/End Date

- Campaign Status

Performance

- Impressions

- Clicks

- CTR

- Orders

- Conversion

- Ad Spend

- Revenue

- ROAS

Campaign Status

Draft → Active → Paused → Completed

Phase 14 — Seller Support

Seller के लिए:

- Help Center

- FAQ

- Raise Ticket

- Ticket Category

- Ticket Priority

- Ticket Status

- Chat/Reply

- Attachment Upload

- Ticket History

Example:

Payment Issue

→ Ticket Create

→ Support Team

→ Investigation

→ Resolution

→ Closed

Phase 15 — Notifications

System में centralized notification engine बनाएं।

Notifications

- New Order

- Order Cancelled

- Order Shipped

- Order Delivered

- Return Received

- RTO Received

- Payment Released

- Payment Failed

- Product Approved

- Product Rejected

- Low Stock

- Advertisement Alert

- Support Ticket Update

Channels:

- Dashboard

- Email

- SMS

- WhatsApp

- Push Notification

जहाँ integration उपलब्ध हो।

Phase 16 — Reports & Analytics

Seller को detailed reports मिलनी चाहिए।

Reports

Sales Report

- Date-wise

- Product-wise

- Category-wise

Order Report

- Total

- Delivered

- Cancelled

- Returned

- RTO

Product Report

- Best Selling

- Low Selling

- Low Stock

Financial Report

- Sales

- Charges

- Refund

- Settlement

- Net Amount

Advertisement Report

- Spend

- Orders

- Revenue

- ROAS

हर report में:

- Search

- Filter

- Date Range

- Export Excel

- Export CSV

- PDF

Phase 17 — Admin Panel

यह seller portal के साथ अलग Admin Panel होना चाहिए।

Admin Dashboard

Admin देख सके:

- Total Sellers

- Active Sellers

- Pending Sellers

- Total Products

- Pending Products

- Total Orders

- Sales

- Returns

- RTO

- Payments

- Support Tickets

Phase 18 — Seller Verification/KYC

Admin seller की verification कर सके।

KYC

- PAN

- GST

- Bank Account

- Business Proof

- Address Proof

- Documents

Status:

Pending

Under Review

Approved

Rejected

Admin rejection reason दर्ज कर सके।

Phase 19 — Admin Product Approval

Admin:

- Product देख सके

- Images देख सके

- Description देख सके

- Price देख सके

- Category check कर सके

- Approve कर सके

- Reject कर सके

- Rejection Reason दे सके

Phase 20 — Commission/Fee Engine

marketplace model होगा, तो अलग Fee Engine बनाएं।

System automatically calculate करे:

Selling Price

− Platform Fee

− Shipping

− Payment Fee

− Other Charges

− Refund/Return Adjustment

=

Seller Payable

Fee rules admin बदल सके।

Phase 21 — Coupon & Discount System

Admin:

- Coupon Create

- Coupon Code

- Discount %

- Flat Discount

- Minimum Order

- Maximum Discount

- Start Date

- End Date

- Product/Category Selection

- Usage Limit

Seller को applicable promotional tools दिए जा सकते हैं।

Phase 22 — Security

Developer को security शुरुआत से implement करनी चाहिए।

Security

- Password Hashing

- OTP Security

- JWT/Session Security

- Role-Based Access

- API Authentication

- Rate Limiting

- Input Validation

- SQL Injection Protection

- XSS Protection

- CSRF Protection

- File Upload Validation

- Audit Logs

- Admin Activity Logs

- Login History

Banking/payment information को plain text में store नहीं करना चाहिए।

Phase 23 — Database Architecture

Developer database को modules के हिसाब से design करे।

मुख्य tables/entities:

Users

Sellers

Seller_KYC

Seller_Bank

Seller_Address

Categories

Products

Product_Variants

Product_Images

Catalogs

Inventory

Orders

Order_Items

Shipments

Courier

Returns

RTO

Claims

Payments

Settlements

Advertisements

Campaigns

Notifications

Support_Tickets

Coupons

Reports

Audit_Logs

Phase 24 — API Development

Frontend और backend के बीच APIs बनाई जाएं।

उदाहरण:

/auth

/sellers

/products

/catalogs

/categories

/inventory

/orders

/shipments

/returns

/rto

/payments

/settlements

/advertisements

/notifications

/support

/reports

/admin

हर API में:

- Authentication

- Authorization

- Validation

- Error Handling

- Logging

- API Response Standard

होना चाहिए।

Phase 25 — Testing

Launch से पहले developer को अलग-अलग testing करनी चाहिए।

Testing

- Registration Test

- Login Test

- OTP Test

- Product Test

- Catalog Test

- Bulk Upload Test

- Inventory Test

- Order Test

- Shipping Test

- Return Test

- RTO Test

- Payment Test

- Settlement Test

- Advertisement Test

- Notification Test

- Admin Test

- Security Test

- Load Test

Phase 26 — Final Production Launch

अंत में:

Development

↓

Testing/Staging

↓

Bug Fixing

↓

Security Testing

↓

Performance Testing

↓

Production Server

↓

Database Backup

↓

Monitoring

↓

Live Launch

⭐ Developer के लिए Recommended Development Order

पूरे project को इस क्रम में बनवाना सबसे practical रहेगा:

| Phase | Module |
| --- | --- |
| 1 | Project Setup |
| 2 | Database |
| 3 | Authentication |
| 4 | Seller Registration/KYC |
| 5 | Seller Profile |
| 6 | Dashboard |
| 7 | Category |
| 8 | Product |
| 9 | Catalog |
| 10 | Inventory |
| 11 | Orders |
| 12 | Shipping |
| 13 | Courier |
| 14 | Returns |
| 15 | RTO |
| 16 | Claims |
| 17 | Payments |
| 18 | Settlement |
| 19 | Advertisement |
| 20 | Notifications |
| 21 | Support |
| 22 | Reports |
| 23 | Admin Panel |
| 24 | Security |
| 25 | Testing |
| 26 | Production |

सबसे जरूरी बात

1. Seller Panel → Seller अपने products/orders/payment manage करेगा।
2. Admin Panel → company sellers, products, orders, payments, fees और disputes manage करेगी।
3. Customer Website/App → Customer products देखेगा, cart/order/payment/return करेगा।

Simple Review……………………………………………………

1. रजिस्ट्रेशन और अकाउंट सेटअप (Registration)

- EXNSHOP सप्लायर पोर्टल पर जाएं।

- मोबाइल नंबर दर्ज करें और ओटीपी (OTP) से वेरिफाई करें।

- जीएसटी नंबर (GSTIN) और पैन कार्ड (PAN) डिटेल्स भरें।

- पिकअप (वेयरहाउस) एड्रेस और बैंक खाता डिटेल्स (Penny Drop वेरिफिकेशन के लिए) जोड़ें।

- स्टोर का नाम और विवरण भरकर प्रोफाइल सबमिट करें।

📦 2. कैटलॉग और प्रोडक्ट लिस्टिंग (Catalog & Listing)

- डैशबोर्ड पर जाएं और Catalog Upload विकल्प चुनें।

- सिंगल या बल्क अपलोड के जरिए प्रोडक्ट की हाई-क्वालिटी फोटो अपलोड करें।

- प्रोडक्ट का सही साइज, वजन, और मटेरियल विवरण भरें।

- EXNSHOP पर कॉम्पिटिटिव सेलिंग प्राइस सेट करें (ध्यान रखें EXNSHOP का कमिशन 0% है)।

- कैटलॉग लाइव होने के लिए 24-48 घंटे का इंतज़ार करें।

🛒 3. ऑर्डर मैनेजमेंट (Order Processing)

- Orders सेक्शन में जाएं।

- नए ऑर्डर आने पर उन्हें Accept करें।

- प्रोडक्ट की पैकेजिंग करें और Manifest & Label डाउनलोड करें।

- पैकेट पर लेबर चिपकाकर उसे Dispatch (रेडी फॉर शिपमेंट) मार्क करें।

🚚 4. रिटर्न और आरटीओ (Returns & RTO)

- Returns टैब से ग्राहक द्वारा लौटाए गए प्रोडक्ट्स को ट्रैक करें।

- कूरियर पार्टनर द्वारा वापस आने वाले आरटीओ (RTO) और कस्टमर रिटर्न का रिकॉर्ड रखें।

- किसी भी गलत रिटर्न या डैमेज प्रोडक्ट के मिलने पर तय समयसीमा में Dispute/ClaimRaise करें।

💰 5. पेमेंट और सेटलमेंट (Payments)

- Payments सेक्शन में जाएं।

- EXNSHOP हर डिलीवर ऑर्डर का पेमेंट 7 दिन के अंदर सीधे आपके रजिस्टर्ड बैंक खाते में भेज देता है।

- साप्ताहिक सेटलमेंट रिपोर्ट (Settlement Sheet) से ऑर्डर-वाइज कमाई और कटौतियों का मिलान (Reconciliation) करें।

📈 6. विज्ञापन और ग्रोथ (Advertisements)

- Advertisement सेक्शन का उपयोग करें।

- अपने बेस्ट-सेलिंग प्रोडक्ट्स को प्रमोट करने के लिए Exnshop Ads कैंपेन चलाएं।

- विज्ञापन बजट सेट करें और कन्वर्जन रिपोर्ट देखकर अपने विज्ञापनों को ऑप्टिमाइज़ करें।